# Gide – Legacy

00 – Decision Log

Version: 1.1    Status: Working Document    Last Updated: June 30, 2026

# Purpose

Record every significant product, technical, business, and architectural decision made during the development of Gide – Legacy. This document serves as the project's historical record and source of truth for why important decisions were made.

# Maintenance Rules

Never delete an approved decision.

If a decision changes, create a new decision entry that supersedes the earlier one.

Include the rationale for every decision.

Reference related documents when applicable.

Use the decision log to prevent repeated debates and preserve project history.

# Decision Log

| ID | Date | Category | Decision | Rationale | Status |
| --- | --- | --- | --- | --- | --- |
| D-001 | 2026-06-30 | Ownership | Families own their data. | Aligns with the Gide philosophy, protects user privacy, and minimizes long-term infrastructure costs. | Approved |
| D-002 | 2026-06-30 | Product | Gide – Legacy is collaboration-first rather than single-user. | Family history becomes richer when multiple generations contribute to the same archive. | Approved |
| D-003 | 2026-06-30 | AI | AI will organize, enhance, and preserve memories but will never replace authentic family stories. | Preserves trust, historical accuracy, and the user’s authentic voice. | Approved |
| D-004 | 2026-06-30 | Architecture | The long-term goal is a platform-independent Shared Vault format. | Allows iOS and Android clients to work together while keeping family data portable. | Approved |
| D-005 | 2026-06-30 | Privacy | Collect the minimum amount of personal information necessary. | Privacy is a core product value rather than an optional feature. | Approved |
| D-006 | 2026-06-30 | Storage | Prefer user-controlled storage over Gide-hosted cloud storage whenever practical. | Families retain ownership while reducing operating costs and vendor lock-in. | Approved |
| D-007 | 2026-06-30 | Design | Every feature must support preserving family stories for future generations. | Maintains focus and prevents feature creep. | Approved |
| D-008 | 2026-06-30 | Accessibility | Design for users of all ages, with grandparents as the primary accessibility benchmark. | Ensures the widest possible usability and keeps the app approachable for less technical users. | Approved |
| D-009 | 2026-06-30 | UX | People are the primary organizing principle, not folders or file systems. | Families naturally think in terms of people and relationships rather than directories. | Approved |
| D-010 | 2026-06-30 | Business | Gide – Legacy will not depend on monetizing or exploiting user data. | Reinforces trust and aligns with the Gide brand philosophy. | Approved |
| D-011 | 2026-06-30 | Documentation | Use unique ID ranges for decisions, user stories, functional requirements, non-functional requirements, screen specifications, data structures, and test cases. | Supports traceability from vision through requirements, screens, implementation, and testing. | Approved |

# Revision History

| Version | Date | Change | Notes |
| --- | --- | --- | --- |
| 1.0 | 2026-06-30 | Initial decision log concept created. | Started from foundational architecture discussion. |
| 1.1 | 2026-06-30 | Added formal decision table D-001 through D-011. | Updated active project file. |